Test Plan

Sauce Labs Demo Online Store

Starting date: 06.07.2026

Date of project acceptance: 01.08.2026

Introduction and Objectives

The Sauce Labs demo online store is an online store where customers can purchase any of six products.

Test Objective:

To ensure the quality and stability of the key functions of the Sauce Labs demo online store (hereinafter referred to as the Swag Labs demo store) by verifying the correct operation of the login scripts, product catalog, shopping cart, and checkout process.

The primary objective is to identify critical and significant defects before implementing changes.

Test Object: Web Application https://www.saucedemo.com/

Documentation: Test plan, test cases, checklists, bug reports.

Test Scope:

Testing covers functionality critical to the e-commerce platform:

1. Authorization Module (Login): Checking access to the system with various credentials, error handling, and access to protected pages.

2. Inventory: Displays a list of products, their details (name, price, image), sorting filters (by name, price), adding/removing products from the cart.

3. Cart: Viewing added products, changing quantity (within the available functionality), deleting products, and proceeding to checkout.

4. Checkout: Validates customer information fields (First Name, Last Name, Zip/Postal Code), checks the total order amount (products + tax), completes the order, and receives confirmation.

5. Logout: Correctly ends the user session.

Testing Strategy and Types

The following approaches are planned to achieve these goals:

Functional testing,

UI/UX testing,

Acceptance testing (Smoke Testing),

Regression testing.

Key Test Scenarios and Test Cases

Below are examples of high-level test scenarios that should be detailed as separate test cases with steps, test data, and expected results.

| ID | Summary | Pre-conditions | Steps | Expected results |
| --- | --- | --- | --- | --- |
|  | Authorization | Successful login with correct data 2. Login with a locked out user 3. Login with incorrect data | 1. Login as "standard_user" 2. Attempted login as "locked_out_user" 3. Attempted login with an incorrect password | 1. Go to the product page 2. An error message is displayed 3. An error message is displayed |
|  | Catalog | Сортировка товаров по цене (от низкой к высокой) | Выбор сортировки "Price (low to high)" | Отображается порядок товаров на странице |
|  | Cart | Add an item to cart | Click the "Add to cart" button for a specific product | The button status changes and the cart icon is updated |
|  | Checkout | Complete the order with valid data | Fill out the Checkout form and complete the order | A success message appears ("Thank you for your order!") |
|  | System | Logout | Click the menu and the Logout button | Go to the login page |

Environment and Data

Browsers: Latest versions of Google Chrome, Yandex. Operating System: Windows 11.

Test Data: Using standard accounts provided by the application (e.g., standard_user, locked_out_user, problem_user, performance_glitch_user; password for everyone: secret_sauce). For positive checkout scenarios, predefined valid data is used (e.g., first name: "Jane," last name: "Smith," postal code: "12345").

Report: YouTrack

Team:

1-2 test engineers (Manual and/or Automation).

Acceptance and Completion Criteria

Entry Criteria:

The test rig is accessible via URL.

Test data (accounts) are valid and available for use.

Basic smoke tests for authorization pass successfully.

Test Exit Criteria:

All planned test scenarios have been completed.

All critical (Blocker, Critical) defects have been fixed and confirmed.

The overall test case completion rate is >95%.

A final test report has been compiled.

Risks

Testbed Availability: The demo website https://www.saucedemo.com/ may be unavailable in some regions (e.g., without a VPN).

Performance Degradation: The user performance_glitch_user intentionally simulates slow performance, which may cause timeouts in automated tests.

Timescales (each iteration)

Planning - 2 days

Test Analysis and Test Design - 2 days

Development of Checklists and Test Cases - 2 days

Test Execution - 3 days

Debriefing - 1 day